## Slide 1: Ransomware Crisis Response & Cyber-Resilience Plan
Prepared by SecureMed Guardian for [Hospital] Board 24 October 2025

## Slide 2: Executive Summary
• Ransomware “LockHeal_v4.2” encrypted all core systems; 19-day downtime risk. • Patient safety maintained via paper fallback & isolated life-critical devices. • Recovery WITHOUT paying ransom – clean rebuild + offline backups. • Prevention – Zero-Trust, MFA, offline backups, ethics-driven governance. • Budget ZAR 8.25 m vs. potential loss ZAR 114 m → 14× ROI.

## Slide 3: Impact of Powering-Off Infected Systems
High-risk systems kept POWERED but isolated: ventilators, infusion pumps, dialysis. Powered-OFF: administrative PCs, PACS workstations, email servers. Result: zero clinical fatalities; elective ops postponed; emergency services intact.

## Slide 4: Root Cause & Loopholes
Entry: spear-phish → macro → Cobalt-Strike → service-account abuse. Loopholes: no MFA, flat network, SMBv1, domain-wide backup rights. Fix: micro-segmentation, MFA, PAW, 3-2-1-1-0 backups.

## Slide 5: Immediate Containment & Recovery Road-map
0-24 h – isolate, snapshot, comms, regulator notice 24-72 h – disable accounts, sink-hole, paper procedures 3-14 d – parallel green forest, gold-image rebuild 2-8 wks – data validation, EDR rollout, user training Ongoing – 24×7 SOC, quarterly audits

## Slide 6: Ethics, Legal & Standards Compliance
Patient safety first (Hippocratic extension) GDPR / POPIA – 72 h breach notice, data-minimisation King IV – board oversight of cyber risk ISO 27001 & 27799 – certified programme Internal Code – quarterly ethics review, whistle-blower line

## Slide 7: Call to Action
Approve 8.25 m cyber-resilience program Appoint SecureMed Guardian as incident-response partner Establish Cyber-Risk Oversight Sub-committee Next 30 days: Zero-Trust design, offline backup test, staff awareness launch